**Sample Project ETA**

Stating date 7/6/2017

1. Database Creation
2. User Module
   1. Login
   2. User types
   3. Manage user details
3. Customer module
   1. Manage customer details

8/6/2017

1. Employee Module
   1. Manage customer details
   2. Manage assigned customer’s
   3. only assigned customers debtor records
2. Debtors Module
   1. Manage debtors details
   2. Manage assigned customer’s
   3. only assigned customers debtor records
   4. Manage customer details

9/6/2017

1.User Privilege Module

* 1. User type Permission

Finishing Date 9/6/2017

**Sample Project Second ETA**

Stating date 12/6/2017

1. Database creation
2. Activities
3. Pay types
4. Phone types
5. Pay method types

13/6/2017

1. Letter (CRUD)
   1. Letter template
2. Debtors Module changes(CRUD)

14/6/2017

1. Phone(CRUD)
2. Calendar Event(CRUD)

15/6/2017

1. Notes panel(CRUD)
2. Calendar Event(CRUD)

16/6/2017

1. Payments panel(CRUD)
2. All module form changed group type

Finishing date

17/6/2017